PORTFOLIO PLANNER

Implementation Guide

v13 through v16 — The Moat Builder

A comprehensive, step-by-step playbook for Claude Cowork

Baseline: PRD v12.5 · 78+ Entities · 79 Migrations · 50+ Controllers

Stack: React 18 + Mantine v7 + Spring Boot 3.4 + PostgreSQL + pgvector

April 2026

# Table of Contents

# 1. Golden Rules — Read Before Every Session

These rules apply to EVERY task in this document. Claude Cowork must follow them without exception.

## 1.1 The Three Laws of Building Forward

- Law 1: Never rewrite what works. If a page renders, a controller responds, or a migration ran — it stays. Improve around it, not through it.

- Law 2: Test before you touch. Before modifying any existing file, write a test that captures current behavior. If the test passes before your change and after, you didn’t break anything.

- Law 3: One feature, one branch, one PR. Never combine unrelated changes. Each feature in this guide gets its own Git branch (feature/v13-xxx). Merge to develop only after tests pass.

## 1.2 Safety Protocol

DANGER: Never modify existing Flyway migrations (V1–V79). Only create new migrations V80+. Changing a ran migration corrupts the schema checksum.

DANGER: Never delete database columns or tables without a 2-migration deprecation cycle: V80 adds new column, V81 (next release) drops old column.

WARNING: Never change an existing REST endpoint’s URL or response shape. Add new endpoints alongside old ones. Deprecate with @Deprecated annotation + OpenAPI docs.

WARNING: Never remove a sidebar nav item or route. Feature flags hide them; deletion breaks bookmarks and RBAC permissions.

## 1.3 Branch & PR Convention

- Branch naming: feature/v13-jwt-cookies, feature/v14-ai-proactive, fix/v13-empty-states

- Commit messages: feat(v13): migrate JWT to HttpOnly cookies, fix(v13): handle CSRF on cookie auth

- PR template: What changed, Why, How to test, Screenshots (before/after), Migration notes

- Merge strategy: squash merge to develop, release branches for v13/v14/v15/v16

## 1.4 File Organization Rules

- New React components: src/components/ui/ for shared, src/pages/[PageName]/ for page-specific

- New Spring services: src/main/java/com/epp/[domain]/service/ — never add logic to controllers

- New migrations: src/main/resources/db/migration/V{next}__descriptive_name.sql

- New tests: src/test/ mirroring src/main/ structure. E2E tests: e2e/ at project root

## 1.5 Pre-Flight Checklist (Run Before Each Feature)

- git checkout develop && git pull origin develop

- git checkout -b feature/v{version}-{feature-name}

- mvn clean test — verify all existing tests pass

- npm run lint && npm run build — verify frontend compiles

- Run the app: verify the page(s) you’re about to modify render correctly

- Take a screenshot of the current state for your PR’s “before” image

# 2. Complete Page Inventory

Every page in the application, its current state, and which version touches it. Claude Cowork must verify each page still works after any change in its nav group.

## 2.1 Home Group (3 pages)

| Page | Route | Status | Version | Changes Planned |
| --- | --- | --- | --- | --- |
| Dashboard | /dashboard | ✅ Working | v13,v14 | Add loading skeletons, sparkline trends on KPIs, widget drag-to-reorder (v14) |
| Inbox | /inbox | ✅ Working | v13,v14 | Severity grouping, bulk dismiss, snooze, deep-links. Move dismissals to server-side (v13) |
| Ask AI | /nlp | ✅ Working | v14 | Proactive insights engine, AI impact measurement dashboard |

## 2.2 Portfolio Group (6 pages)

| Page | Route | Status | Version | Changes |
| --- | --- | --- | --- | --- |
| Portfolio Health | /portfolio-health | ✅ Working | v14 | Sparkline trends, target benchmarks on all KPIs |
| Project Health | /project-health | ⚠ Needs data | v13 | Graceful empty state + loading skeleton |
| Portfolio Timeline | /portfolio-timeline | ⚠ Needs data | v14 | Visual Gantt bars (frappe-gantt), drag-to-adjust dates |
| Project Signals | /project-signals | ⚠ Needs data | v13 | Empty state with sample data preview |
| Dependency Map | /dependency-map | ⚠ Needs data | v14 | React Flow interactive node graph |
| Gantt & Deps | /gantt | ⚠ Needs data | v14 | frappe-gantt or Bryntum, drag bars, dependency arrows |

## 2.3 People Group (8 pages)

| Page | Route | Status | Version | Changes |
| --- | --- | --- | --- | --- |
| Resources | /resources | ✅ Working | v14 | TanStack Table, profile cards on click, bulk edit |
| Availability | /availability | ✅ Working | v13 | Frozen first column, sparkline per resource |
| Overrides | /overrides | ✅ Working | v14 | Timeline view of overrides, conflict detection >100% |
| Bookings | /bookings | ⚠ Needs data | v13 | Empty state + loading skeleton |
| Capacity Hub | /capacity | ✅ Working | v14 | Kill stubs: render inline data, remove View Full Report buttons |
| Leave & Holidays | /leave | ✅ Working | v15 | PTO balance tracking, leave approval workflow, calendar sync |
| Resource Perf. | /resource-performance | ⚠ Needs data | v14 | Empty state + skeleton, connect to Jira velocity data |
| Resource Intel. | /resource-intelligence | ⚠ Needs data | v14 | Empty state + skeleton, AI-driven allocation suggestions |

## 2.4 Calendar Group (3 pages)

| Page | Route | Status | Version | Changes |
| --- | --- | --- | --- | --- |
| Strategic Calendar | /calendar | ✅ Working | v14 | Week view, team capacity overlay, ICS export |
| Sprint Planner | /sprint-planner | ✅ Working | v14 | Drag-to-assign from backlog, velocity trend sparkline |
| Project Templates | /project-templates | ✅ Working | v16 | Template versioning, clone-and-customize, visual effort curve preview |

## 2.5 Delivery Group (7 pages)

| Page | Route | Status | Version | Changes |
| --- | --- | --- | --- | --- |
| POD Dashboard | /jira-pods | ✅ Working | v13 | Loading skeleton, status badges with color+icon |
| Releases | /releases | ⚠ Needs data | v13 | Empty state with release creation CTA |
| Release Notes | /release-notes | ⚠ Needs data | v13 | Empty state + template for auto-generation |
| Jira Actuals | /jira-actuals | ⚠ Needs data | v13 | Empty state with Jira connection CTA |
| Support Queue | /jira-support | ⚠ Needs data | v13 | Empty state + staleness threshold config |
| Worklog | /jira-worklog | ⚠ Needs data | v13 | Empty state |
| Budget & CapEx | /budget-capex | ⚠ Needs data | v14 | Software capitalization automation, financial trends |

## 2.6 Engineering Group (5 pages)

| Page | Route | Status | Version | Changes |
| --- | --- | --- | --- | --- |
| Eng. Intelligence | /eng-intelligence | ✅ Working | v14 | AI Impact tab, sparkline trends, benchmark targets |
| DORA Metrics | /dora-metrics | ⚠ Needs data | v13,v15 | Empty state (v13), SPACE framework alongside DORA (v15) |
| Delivery Predict. | /delivery-predictability | ⚠ Needs data | v13 | Empty state with sample prediction preview |
| Jira Analytics | /jira-analytics | ⚠ Needs data | v13 | Empty state + loading skeleton |
| Dashboard Builder | /dashboard-builder | ⚠ Needs data | v14 | Drag widget placement (dnd-kit), template presets |

## 2.7 Simulations Group (4 pages)

| Page | Route | Status | Version | Changes |
| --- | --- | --- | --- | --- |
| Timeline Simulator | /timeline-simulator | ✅ Working | v14 | Replace spinners with drag-on-Gantt canvas |
| Scenario Simulator | /scenario-simulator | ⚠ Needs data | v14 | Empty state, visual scenario comparison view |
| Smart Notifications | /smart-notifications | ⚠ Needs data | v13 | Wire to SMTP delivery, Slack webhook |
| Jira Portfolio Sync | /jira-portfolio-sync | ⚠ Needs data | v13 | Empty state + sync health status |

## 2.8 Admin Group (1 page, 8 tabs)

| Tab | Content | Status | Version | Changes |
| --- | --- | --- | --- | --- |
| Branding | Logo, colors, slug | ✅ Working | — | Already SaaS-ready. No changes needed. |
| Workspace | Timezone, flags, hours | ✅ Working | v13 | Persist feature flags to DB (V80 migration) |
| Users & Access | Users + permissions | ✅ Working | v15 | Bulk import, role cloning, permission templates |
| Reference Data | Sizes, patterns, rates | ✅ Working | v14 | Visual effort curve preview when editing patterns |
| Integrations | Jira + Azure DevOps | ✅ Working | v14,v15 | Connection health monitoring (v14), GitHub integration (v15) |
| Notifications | In-app + email config | ✅ Working | v13 | Wire SMTP, move dismissals to server-side storage |
| AI & NLP | Provider, optimizer | ✅ Working | v14 | AI impact metrics config, proactive insight rules |
| System | Audit, errors, DB | ✅ Working | v15 | System Health dashboard (API times, sync status, queue depths) |

Total pages: 37 routes + 8 admin tabs = 45 surfaces. Every surface must be verified after changes to its nav group.

# 3. Design System Foundation (Pre-v13)

Before starting v13 features, establish the shared component library and install core dependencies. This takes 3–5 days and prevents inconsistency across all future work.

## 3.1 Install Dependencies

- npm install cmdk framer-motion recharts @dnd-kit/core @dnd-kit/sortable

- npm install @tanstack/react-table (defer until v14 table work begins)

- npm install reactflow (defer until v14 dependency map work)

- Verify: npm run build passes with no errors after install

## 3.2 Create Shared Component Library

Create src/components/ui/ with these 6 foundational components:

### 3.2.1 PageHeader

- Props: title (string), subtitle (string), breadcrumbs (array), actions (ReactNode)

- Renders: Breadcrumb trail → h1 title → muted subtitle → right-aligned action buttons

- Apply to every page that currently has inconsistent headers

INFO: Do NOT change existing page content. Just wrap the existing header area in this new component. If a page already has a consistent header, leave it.

### 3.2.2 EmptyState

- Props: icon (TablerIcon), title (string), description (string), actionLabel (string), onAction (function)

- Renders: centered icon → title → description → primary CTA button

- Use on all 20 pages that currently render blank without data

### 3.2.3 StatusBadge

- Props: status (ACTIVE | AT_RISK | BLOCKED | ON_HOLD | COMPLETED | CANCELLED), size (sm | md)

- Renders: colored dot + text with tinted background using Mantine Badge

- Replace all text-only status displays across Projects, Portfolio Health, POD Dashboard

### 3.2.4 KpiCard

- Props: label (string), value (string|number), trend (up|down|flat), sparkData (number[]), color (string)

- Renders: label → large value → trend arrow → Recharts sparkline

- Apply to Dashboard, Portfolio Health, Eng Intelligence, Sprint Planner KPI areas

### 3.2.5 SparklineMetric

- Props: data (number[]), color (string), height (number), showTrend (boolean)

- Renders: inline tiny Recharts line chart (no axes, no labels, just the trend line)

- Use anywhere a number needs visual trend context

### 3.2.6 AvatarStack

- Props: users ({name, avatar?}[]), max (number, default 3)

- Renders: overlapping Mantine Avatar circles, +N overflow, tooltip with full names

- Apply to project cards, POD headers, sprint planner cards

## 3.3 Semantic Token Extension

- In src/theme.ts, extend MantineThemeOverride with semantic colors: success (#2E7D32), warning (#FF6F00), danger (#D32F2F), info (#1565C0)

- Add spacing tokens: xs=4, sm=8, md=12, lg=16, xl=24, xxl=32, xxxl=48

- Verify: existing pages render identically after theme extension (no visual regression)

## 3.4 Loading Skeleton Pattern

- Create a SkeletonTable component that mirrors Mantine’s Skeleton in table form

- Create a SkeletonCards component for card grid layouts

- Wrap every data-fetching page in a Suspense-like pattern: if loading, show skeleton; if empty, show EmptyState; if data, show content

INFO: This single pattern fixes the “20 blank pages” problem. Apply it universally.

# 4. v13 — Foundation & Security (Weeks 1–8)

Fix what blocks enterprise adoption. No new features until the floor is solid. Every feature here is a prerequisite for v14–v16.

## 4.1 Feature: JWT → HttpOnly Cookies

Branch: feature/v13-jwt-cookies | Effort: 2 weeks | Risk: Low

### Backend Steps

- Create CookieAuthenticationFilter extending OncePerRequestFilter

- On login success: set HttpOnly, Secure, SameSite=Lax cookie with JWT value

- Update SecurityFilterChain to read token from cookie instead of Authorization header

- Add CSRF protection: CookieCsrfTokenRepository.withHttpOnlyFalse()

- Create logout endpoint that clears the cookie

- Write JUnit tests: login sets cookie, protected routes read cookie, logout clears cookie, CSRF token validates

### Frontend Steps

- Remove all localStorage.getItem/setItem for JWT tokens

- Remove Authorization header from axios/fetch interceptors

- Add withCredentials: true to all API calls (axios defaults)

- Add CSRF token handling: read from cookie, include in X-XSRF-TOKEN header

- Update login page to use cookie-based flow (no token storage)

- Write Playwright test: login → verify cookie set → navigate protected page → logout → verify redirect

### Verification

- Browser DevTools: no JWT in localStorage or sessionStorage

- Network tab: token is in Set-Cookie header, not response body

- All existing pages still load correctly (manual smoke test all 37 routes)

DANGER: Do not merge until you’ve verified every API call works with cookie auth. A single missed endpoint breaks the app.

## 4.2 Feature: Automated Test Foundation

Branch: feature/v13-test-foundation | Effort: 3 weeks | Risk: Low

### Backend Test Setup

- Add to pom.xml: JUnit 5, Mockito, Spring Boot Test, Testcontainers (PostgreSQL)

- Create TestcontainersConfig: shared PostgreSQL container for all integration tests

- Write service-layer unit tests for the 5 most critical services: ProjectService, ResourceService, CapacityService, JiraSyncService, NlpService

- Write controller integration tests for: AuthController, ProjectController, ResourceController, DashboardController, NlpController

- Target: 40% service layer coverage, all controllers have at least 1 happy-path test

### Frontend E2E Setup

- npm install -D @playwright/test && npx playwright install

- Create playwright.config.ts pointing to localhost:5173

- Write 5 critical E2E flows:

  - Login → see Dashboard

  - Navigate to Projects → Create project → Verify in table

  - Navigate to Capacity Hub → Verify utilization data renders

  - Navigate to Ask AI → Submit query → Verify response streams

  - Navigate to Admin Settings → Change org name → Verify persists

### CI Gate

- Add to CI pipeline: mvn test && npx playwright test

- Block merges if tests fail

INFO: Don’t aim for 100% coverage. Aim for confidence: can you refactor a controller without fear? If yes, you have enough tests.

## 4.3 Feature: Persist Feature Flags to DB

Branch: feature/v13-feature-flags | Effort: 3 days | Risk: Minimal

- Create migration V80__feature_flags_to_org_settings.sql: add columns ai_enabled, ideas_enabled, risk_enabled, okr_enabled, financial_enabled to org_settings table (or create if not exists)

- Update OrgSettingsService to read/write flags from DB instead of frontend-only state

- Add @PreAuthorize or filter to flagged routes: if ai_enabled=false, /api/nlp/* returns 403

- Update Admin Settings Workspace tab to save flag changes via API call

- Write tests: toggle flag off → API returns 403 → toggle on → API returns 200

WARNING: Current flags toggle UI visibility only. After this change, flags gate both frontend visibility AND backend access. Test both layers.

## 4.4 Feature: Email Notification Delivery (SMTP)

Branch: feature/v13-email-smtp | Effort: 1 week | Risk: Low

- Add spring-boot-starter-mail to pom.xml

- Create application.yml SMTP config section (host, port, username, password as env vars)

- Create EmailService with sendAlert(to, subject, htmlBody) method

- Wire DigestController’s 2 highest-value alerts: weekly AI digest + support queue staleness

- Create HTML email templates (Thymeleaf) with Portfolio Planner branding

- Add Slack webhook as alternative: POST to configured webhook URL with alert JSON

- Update Admin Settings Notifications tab: show SMTP status (configured/not configured), test email button

- Write tests: mock SMTP server, trigger alert, verify email content and delivery

## 4.5 Feature: Command Palette (Cmd+K)

Branch: feature/v13-command-palette | Effort: 1 week | Risk: Low

- Install cmdk (already in design system deps)

- Create src/components/ui/CommandPalette.tsx

- Register all 37 routes as searchable items with icons and group labels

- Add project search: query /api/projects?search= on keystroke

- Add resource search: query /api/resources?search= on keystroke

- Add AI query shortcut: type “ask:” prefix to route directly to Ask AI with the query

- Add recent pages (last 5 visited, stored in React state)

- Bind to Cmd+K (Mac) / Ctrl+K (Windows) globally via useEffect keydown listener

- Also connect to the existing “Search…” button in the header bar

- Write Playwright test: Cmd+K → type “Dashboard” → Enter → verify navigation

INFO: This is the single highest-leverage UX investment. Linear’s Cmd+K is why power users love it.

## 4.6 Feature: Graceful Empty States

Branch: feature/v13-empty-states | Effort: 4 days | Risk: Low

Apply the EmptyState component (from Section 3) to all 20 pages that currently render blank:

- DORA Metrics: “Connect Jira to see deployment frequency, lead time, MTTR, and change failure rate” + CTA to Admin → Integrations

- Jira Analytics: “Connect Jira to see sprint velocity, cycle time, and throughput analytics”

- Dashboard Builder: “Create your first custom dashboard” + template gallery preview

- Releases: “No releases configured yet” + CTA to create release

- Release Notes: “Release notes auto-generate from Jira fix versions” + setup link

- Support Queue: “Configure support boards in Admin Settings to track ticket health”

- Worklog: “Worklog data syncs from Jira time tracking”

- Budget & CapEx: “Enable Financial Tracking in Workspace settings to see budget intelligence”

- Gantt & Dependencies: “Projects with dates and dependencies will appear here” + sample Gantt preview

- Dependency Map: “Project dependencies visualize as an interactive graph” + sample node preview

- Scenario Simulator: “Create what-if scenarios without affecting live data” + CTA

- Smart Notifications: “Configure alert rules to get proactive portfolio warnings”

- Project Signals: “Project signals surface risks from deadline gaps, owner overload, and POD splits”

- Portfolio Timeline: “Projects with start/end dates render on the portfolio timeline”

- Jira Portfolio Sync: “Sync status and configuration for Jira ↔ Portfolio Planner”

- Resource Performance: “Performance metrics populated from Jira velocity and utilization data”

- Resource Intelligence: “AI-driven allocation suggestions based on skills, availability, and project needs”

- Bookings: “Resource bookings sync from project allocations and overrides”

- Delivery Predictability: “Prediction models use sprint history to forecast delivery dates”

- Project Health: “Project health scores aggregate from timeline, budget, risk, and velocity signals”

INFO: Each empty state must include: an icon (from @tabler/icons-react), a title, a 1-line description, and a CTA button that navigates to the setup/config needed.

After applying all empty states, verify: navigate to every single route in the app. Zero blank pages.

## 4.7 v13 Completion Checklist

- All 6 features merged to develop branch

- All existing tests pass (mvn test)

- All 5 Playwright E2E tests pass

- Zero blank pages — every route shows either data or a graceful empty state

- No JWT in localStorage — verified in browser DevTools

- Feature flags gate backend routes (test with curl)

- SMTP sends test email successfully (or Slack webhook fires)

- Cmd+K opens, searches pages/projects/resources, navigates correctly

- Tag release: git tag v13.0.0 && git push origin v13.0.0

# 5. v14 — Widen the Moat (Weeks 8–18)

Ship the features that make Portfolio Planner irreplaceable. These 8 features are what no competitor can match in combination.

## 5.1 Feature: AI Proactive Insights Engine

Branch: feature/v14-ai-proactive | Effort: 3 weeks

- Create InsightEngine service that runs on a configurable schedule (default: daily)

- Implement 5 insight detectors:

  - OverallocationDetector: flag PODs >120% utilization for 2+ consecutive months

  - VelocityDropDetector: flag projects with >30% velocity drop vs 3-sprint average

  - ResourceConflictDetector: flag resources allocated >100% in any month

  - BudgetBurnDetector: flag projects where burn rate predicts overrun before end date

  - DeadlineRiskDetector: flag projects where velocity × remaining sprints < remaining scope

- Store insights in new insights table (V81 migration): type, severity, project_id, pod_id, message, created_at, dismissed_at

- Push insights to Inbox (existing notification system) + email digest

- Add “Insights” section to Ask AI page showing latest undismissed insights

- Write tests for each detector with known-bad data scenarios

INFO: This transforms the AI from “answer questions” to “surface problems before you ask.” This is the moat.

## 5.2 Feature: Visual Timeline Simulator (Gantt Drag)

Branch: feature/v14-gantt-simulator | Effort: 3 weeks

- Install frappe-gantt (or evaluate @bryntum/gantt if budget allows)

- Create GanttSimulator component that loads projects with dates from /api/projects

- Render horizontal bars: project name on left, bar spans start→end date

- Enable drag-to-slide: grab a bar to change start/end dates

- Enable drag-to-resize: grab bar edge to change duration

- Show dependency arrows between linked projects

- Color-code bars by status (green=active, yellow=at-risk, red=blocked)

- On drag: show cascading impacts on dependent projects in real-time

- Highlight resource conflicts: if dragging creates overallocation, show warning overlay

- “Save as Scenario” button: persist to scenario_overrides table without modifying live data

- Write Playwright test: drag project bar → verify dates updated → save scenario → verify persisted

WARNING: The existing Timeline Simulator (/timeline-simulator) uses spinners. Do NOT delete it. Add a toggle: “List View” (existing) | “Gantt View” (new). Users choose.

## 5.3 Feature: AI Impact Measurement Dashboard

Branch: feature/v14-ai-impact | Effort: 2 weeks

- Add new tab to Engineering Intelligence: “AI Impact”

- Track metrics: AI-assisted PR ratio (PRs with Copilot suggestions / total PRs)

- Track: velocity delta (story points per sprint, before vs after AI tool adoption)

- Track: cost per AI-assisted story point vs non-assisted

- Track: code review cycle time reduction

- Create V82 migration: ai_impact_metrics table (metric_type, pod_id, period, value, baseline_value)

- Build Recharts dashboard: bar chart (velocity before/after), line chart (trend over time), KPI cards (cost savings)

- Add data collection: parse Jira issue labels or custom fields for AI-assisted flag

## 5.4 Feature: Software Capitalization Automation

Branch: feature/v14-capex-automation | Effort: 2 weeks

- Create CapExClassifier service with configurable rules engine

- Rules: issue type mapping (Story/Task=CapEx, Bug/Support=OpEx), label overrides, project-level defaults

- Create V83 migration: capex_rules table (rule_type, match_pattern, classification, priority)

- Build classification API: /api/capex/classify accepts Jira issue data, returns CapEx/OpEx with confidence

- Auto-classify on Jira sync: tag each synced issue with CapEx/OpEx

- Build capitalization report: group by period, project, resource. Show hours and cost. Excel export

- Add rules config UI to Admin Settings → Reference Data tab

- Write tests: known issues classified correctly, rule priority works, report totals match

## 5.5 Feature: Azure Boards Integration (ADO Parity)

Branch: feature/v14-azure-boards | Effort: 3 weeks

- Create AzureBoardsService mirroring JiraSyncService interface

- Implement: work item sync (stories, bugs, tasks), sprint sync, velocity calculation

- Add pipeline data: build success rate, deployment frequency from Azure Pipelines API

- Map ADO work items to PP projects via admin config (similar to Jira board mapping)

- Feed pipeline data into Git Intelligence tab (currently shows “not connected”)

- Calculate DORA metrics from ADO pipeline data for ADO-native teams

- Add ADO config to Admin Settings → Integrations (currently has placeholder)

INFO: This doubles the addressable market. Every org using Azure DevOps instead of Jira is currently locked out.

## 5.6 Feature: Project Board View (Kanban Upgrade)

Branch: feature/v14-kanban-board | Effort: 1.5 weeks

- Install @dnd-kit/core and @dnd-kit/sortable (already in design system deps)

- Redesign the Board tab on Projects page

- Draggable cards across status columns (DISCOVERY → ACTIVE → PAUSED → COMPLETED)

- Card contents: project name, priority badge (StatusBadge component), owner avatar (AvatarStack), timeline sparkline, % complete

- On drag-drop: call PUT /api/projects/{id}/status to update

- Add filters: owner, POD, priority, date range

- Support custom columns via admin config

WARNING: Keep the existing Table view. Add a toggle: Table | Board | Timeline. Board is the new default.

## 5.7 Feature: Inline Capacity Hub (Kill the Stubs)

Branch: feature/v14-inline-capacity | Effort: 1 week

- Identify all Capacity Hub tabs that show “View Full Report” buttons instead of data

- For each tab: move the report content inline. The tab click should render the data, not a link.

- Utilization Center: inline heatmap with POD × Month grid

- Hiring Forecast: inline chart with projected vs actual headcount

- Capacity vs Demand: inline stacked bar chart

- Apply KpiCard and SparklineMetric components to all summary numbers

- Remove all “View Full Report” buttons — the tab IS the report

## 5.8 Feature: Financial Intelligence Trends & Benchmarks

Branch: feature/v14-financial-trends | Effort: 1 week

- Add sparkline trends to all Financial Intelligence KPIs (monthly data points)

- Add month-over-month delta display: “$7.4M (+2.1% vs last month)”

- Add configurable target lines to charts (admin sets targets in Reference Data)

- Replace “3.2% utilization — Below expected” with: trend chart + target line + color-coded status

- Use Recharts for all financial charts (replace any Chart.js instances)

## 5.9 v14 Completion Checklist

- All 8 features merged to develop

- AI insights engine generating real alerts from data

- Gantt drag simulator working with scenario save

- Azure DevOps syncing work items and pipeline data

- Kanban board drag-drop working on Projects page

- Zero “View Full Report” stubs in Capacity Hub

- Financial Intelligence has sparklines and trends on every KPI

- All v13 tests still pass (regression check)

- Tag release: git tag v14.0.0

# 6. v15 — Scale & Collaboration (Weeks 18–30)

Make it real-time, mobile-friendly, and ready for teams beyond your own.

## 6.1 Feature: WebSocket Real-Time Layer

Branch: feature/v15-websocket | Effort: 4 weeks

- Add spring-boot-starter-websocket to pom.xml

- Configure STOMP over WebSocket with SockJS fallback

- Implement 4 real-time channels:

  - /topic/projects — project status changes broadcast to all viewers

  - /topic/risks — risk register edits

  - /topic/dashboard — KPI updates

  - /topic/support — support queue alerts

- Frontend: install sockjs-client and @stomp/stompjs

- Add presence indicators: “Piyush is viewing this page” avatars in top-right

- Implement optimistic UI: update locally on action, reconcile on server response

- Add conflict detection: if two users edit the same project, show merge dialog

## 6.2 Feature: Responsive Design (Top 8 Pages)

Branch: feature/v15-responsive | Effort: 3 weeks

- Add responsive breakpoints to: Dashboard, Portfolio Health, Ask AI, Projects, Capacity Hub, POD Dashboard, Eng Intelligence, Inbox

- Sidebar: collapse to bottom nav on screens <768px

- Tables: horizontal scroll with frozen first column on mobile

- Charts: Recharts responsive container (already built-in)

- Add PWA manifest: manifest.json, service worker for offline shell, home screen icon

- Test on: iPhone 14, iPad, Galaxy S24, Chrome DevTools device emulation

## 6.3 Feature: GitHub Integration

Branch: feature/v15-github | Effort: 2 weeks

- Create GitHubService mirroring AzureBoardsService patterns

- Implement: PR analytics, commit frequency, branch health, code review cycle time

- Add GitHub config to Admin Settings → Integrations (PAT or GitHub App OAuth)

- Feed data into Git Intelligence tab alongside ADO data

- Support: GitHub.com and GitHub Enterprise Server

## 6.4 Feature: Slack / Teams Notifications

Branch: feature/v15-slack-teams | Effort: 1 week

- Create WebhookNotificationService with provider abstraction (Slack, Teams)

- Slack: POST to incoming webhook URL with rich message blocks

- Teams: POST to Teams webhook URL with Adaptive Card JSON

- Add channel routing config: each alert type → specific channel

- Add config UI in Admin Settings → Notifications tab

## 6.5 Feature: Public API v1

Branch: feature/v15-public-api | Effort: 3 weeks

- Create /api/v1/ namespace separate from internal /api/ routes

- Implement read-only endpoints first: projects, resources, capacity, portfolio-health

- Add API key authentication (api_keys table, V84 migration)

- Add rate limiting: 1000 requests/hour per key (Spring bucket4j)

- Generate OpenAPI spec with springdoc-openapi

- Build interactive API docs page at /api/docs (Swagger UI)

- Add usage tracking: log each API call for future metering (v16)

## 6.6 Feature: SPACE Framework Metrics

Branch: feature/v15-space-metrics | Effort: 2 weeks

- Add SPACE tab alongside DORA in Engineering Intelligence

- Satisfaction: integrate developer survey tool (simple form, stored in DB)

- Performance: code review quality metrics from GitHub/ADO PR data

- Activity: commit patterns, PR cadence, build frequency

- Communication: PR comment ratios, cross-team review patterns

- Efficiency: rework rate, code churn, first-time-right ratio

- Create SPACE score composite: weighted average of 5 dimensions

- Build comparison view: DORA + SPACE side by side per POD

## 6.7 v15 Completion Checklist

- WebSocket real-time updates working on 4 channels

- Top 8 pages responsive on mobile + PWA installable

- GitHub PR/commit data flowing into Git Intelligence

- Slack/Teams webhooks delivering alerts to configured channels

- Public API v1 serving data with API key auth + rate limiting

- SPACE metrics rendering alongside DORA per POD

- All v13 + v14 tests still pass

- Tag release: git tag v15.0.0

# 7. v16 — SaaS-Ready Architecture (Weeks 30–44)

From internal tool to product. Multi-tenancy, self-service, and compliance.

## 7.1 Feature: Multi-Tenancy (RLS)

Branch: feature/v16-multi-tenancy | Effort: 6 weeks | Risk: HIGH

DANGER: This is the highest-risk feature in the entire roadmap. It touches every entity. Plan for 2 weeks of testing alone.

- Create V85 migration: add tenant_id column to ALL tables that don’t have it (audit existing V71–V72 work)

- Create V86 migration: add RLS policies to all tables: CREATE POLICY tenant_isolation ON {table} USING (tenant_id = current_setting(’app.tenant_id’))

- Create TenantContextFilter: Spring Security filter that sets SET app.tenant_id = ? on every DB connection

- Update all repositories: verify RLS is enforced (query without tenant context returns empty)

- Data migration: assign existing data to tenant_id = 1 (Baylor Genetics)

- Create tenant management: /api/admin/tenants CRUD for super-admin only

- Write isolation tests: tenant A cannot see tenant B’s data across all 78+ entities

- Performance test: verify RLS doesn’t degrade query performance >10%

## 7.2 Feature: Self-Service Onboarding

Branch: feature/v16-onboarding | Effort: 3 weeks

- Create OnboardingWizard: 5-step guided flow

  - Step 1: Org creation (name, slug, branding colors)

  - Step 2: Jira connection (credentials, test connection)

  - Step 3: Board selection (which Jira boards to sync)

  - Step 4: Resource import (bulk CSV or Jira user sync)

  - Step 5: First dashboard (choose template or start blank)

- Add progress indicator and skip/back navigation

- Extend TourConfig for post-onboarding module tours

- Measure: time from signup to first meaningful dashboard view

## 7.3 Feature: Report Template Marketplace

Branch: feature/v16-template-marketplace | Effort: 2 weeks

- Create template export: serialize Dashboard Builder layout to JSON

- Create template import: apply JSON layout to current user’s Dashboard Builder

- Build template gallery page with preview thumbnails

- Curate 5 starter templates: CTO Executive, Sprint Review, QBR, Team Health, Financial Summary

- Add “Share Template” button on Dashboard Builder

## 7.4 Feature: SSO / SAML + SCIM

Branch: feature/v16-sso | Effort: 2 weeks

- Add spring-security-saml2-service-provider dependency

- Implement SAML 2.0 SSO with configurable IdP metadata URL

- Support: Okta, Azure AD, OneLogin, Google Workspace

- Implement SCIM 2.0 provisioning endpoint for auto user creation/deactivation

- Add SSO config to Admin Settings → Users & Access tab

- Maintain backward compatibility: local auth still works alongside SSO

## 7.5 Feature: Usage Analytics & Metering

Branch: feature/v16-usage-analytics | Effort: 1.5 weeks

- Create V87 migration: usage_events table (tenant_id, user_id, event_type, page, timestamp)

- Add UsageTrackingFilter: log page views and API calls per tenant

- Build internal admin dashboard: DAU/MAU per tenant, feature adoption heat map, AI query volume

- Add metering aggregation for future billing: API calls/month, users/month, AI queries/month

## 7.6 Feature: Audit-Ready Compliance (SOC 2 Prep)

Branch: feature/v16-compliance | Effort: 2 weeks

- Audit existing AuditLog coverage: verify all data mutations are logged across 50+ controllers

- Add missing audit entries for any controller that mutates data without logging

- Implement data export API: /api/admin/data-export/{tenant_id} (GDPR right to data portability)

- Implement data deletion API: /api/admin/data-delete/{tenant_id} (GDPR right to erasure)

- Add field-level encryption for sensitive data: cost rates, API keys, Jira credentials

- Document security architecture for SOC 2 auditor

## 7.7 v16 Completion Checklist

- Multi-tenant RLS verified: tenant isolation across all entities

- New org can self-onboard in <10 minutes via wizard

- 5 dashboard templates available in marketplace

- SSO login working with at least 1 IdP (Okta or Azure AD)

- Usage analytics collecting and displaying per-tenant data

- All audit log gaps closed, data export/deletion working

- All v13 + v14 + v15 tests still pass

- Tag release: git tag v16.0.0

# 8. Database Migration Reference

All new migrations planned across v13–v16. Current latest: V79. Never modify V1–V79.

| Migration | Version | Description |
| --- | --- | --- |
| V80 | v13 | Add feature flag columns to org_settings (ai_enabled, ideas_enabled, risk_enabled, okr_enabled, financial_enabled) |
| V81 | v14 | Create insights table (type, severity, project_id, pod_id, message, created_at, dismissed_at, tenant_id) |
| V82 | v14 | Create ai_impact_metrics table (metric_type, pod_id, period, value, baseline_value) |
| V83 | v14 | Create capex_rules table (rule_type, match_pattern, classification, priority) |
| V84 | v15 | Create api_keys table (key_hash, tenant_id, name, permissions, rate_limit, created_at, expires_at) |
| V85 | v16 | Add tenant_id column to all tables missing it (audit V71–V72 coverage) |
| V86 | v16 | Create RLS policies on all tables: tenant_isolation using current_setting(’app.tenant_id’) |
| V87 | v16 | Create usage_events table (tenant_id, user_id, event_type, page, timestamp, metadata) |

# 9. Library Installation Timeline

When to install each dependency. Never install all at once — add them when the feature that needs them is in progress.

| Library | Version | Purpose |
| --- | --- | --- |
| cmdk | v13 | Command palette (Cmd+K). Install in design system foundation sprint. |
| framer-motion | v13 | Page transitions, card animations, loading states. Install in design system foundation. |
| recharts | v13 | Replace Chart.js gradually. Start with KpiCard sparklines. |
| @dnd-kit/core + /sortable | v14 | Kanban board, sidebar reorder, dashboard widgets. Install at start of v14. |
| @tanstack/react-table | v14 | Resources table upgrade, any table needing column resize/pin/filter. |
| frappe-gantt | v14 | Visual Timeline Simulator and Gantt & Dependencies pages. |
| reactflow | v14 | Dependency Map interactive node graph. |
| @visx/visx | v14 | Heatmaps (utilization matrix), treemaps (budget), custom viz. |
| sockjs-client + @stomp/stompjs | v15 | WebSocket real-time layer. |
| @storybook/react-vite | v15 | Component documentation. Install when component library is mature enough. |

# 10. Testing Strategy

Every feature gets tests. Here’s the minimum bar for each type.

## 10.1 Backend Unit Tests (JUnit 5 + Mockito)

- Every new service class gets tests for happy path + 2 edge cases minimum

- Every new migration gets a test that verifies the schema change applied correctly

- Mock external services (Jira, Azure DevOps, GitHub, SMTP) in unit tests

- Naming: {ClassName}Test.java in same package under src/test/

## 10.2 Backend Integration Tests (Testcontainers)

- Controller tests use real PostgreSQL via Testcontainers

- Test the full request/response cycle: HTTP request → controller → service → repository → DB

- Verify RBAC: test that READ_ONLY users can’t hit write endpoints

- Verify feature flags: test that disabled features return 403

## 10.3 Frontend E2E Tests (Playwright)

- Add 2–3 E2E tests per major feature (total ~40 by v16)

- Test the user’s journey, not the implementation: “user can create a project” not “POST /api/projects returns 201”

- Screenshot comparison for visual regression on critical pages

- Run in CI on every PR

## 10.4 Regression Protocol

- Before merging ANY PR: run full test suite (mvn test && npx playwright test)

- After merging: smoke test the 8 most-used pages manually (Dashboard, Projects, Capacity, Ask AI, Eng Intelligence, POD Dashboard, Inbox, Admin)

- Monthly: full 37-route walkthrough to catch degradation

# 11. Quick Reference Card

Tear-out summary for every Claude Cowork session.

## Current State

- Stack: React 18 + Mantine v7 + Spring Boot 3.4 + Java 21 + PostgreSQL + pgvector

- Entities: 78+ across 8 domains | Controllers: 50+ | Migrations: V1–V79

- Resources: 79 people | PODs: 7 | Projects: 47+ | Admin tabs: 8

- Pages: 37 routes + 8 admin tabs = 45 surfaces

## Roadmap Summary

| Phase | Timeline | Features | Migrations | Theme |
| --- | --- | --- | --- | --- |
| v13 | Weeks 1–8 | 6 features | V80 | Foundation: JWT cookies, tests, flags, SMTP, Cmd+K, empty states |
| v14 | Weeks 8–18 | 8 features | V81–V83 | Moat: AI insights, Gantt drag, AI impact, CapEx auto, ADO, Kanban, inline capacity, financial trends |
| v15 | Weeks 18–30 | 6 features | V84 | Scale: WebSocket, responsive, GitHub, Slack/Teams, Public API, SPACE |
| v16 | Weeks 30–44 | 6 features | V85–V87 | SaaS: RLS multi-tenancy, onboarding, templates, SSO, metering, SOC 2 |

## The Three Laws

- 1. Never rewrite what works.

- 2. Test before you touch.

- 3. One feature, one branch, one PR.

— End of Implementation Guide —